HISABDO WEB APP AI

Decision Matrix, Cost Scenarios & Evidence Register

Companion document for review, scoring updates and procurement verification

Research cut-off: 20 August 2026
Prepared for technical team / supervisor submission

| SCOPE LLM • RAG • categorization | DECISION Capstone-first, production-aware | EVIDENCE Official sources preferred |
| --- | --- | --- |

# Document Map

| Section | Purpose |
| --- | --- |
| 1–2 | Executive decision and HisabDo requirements |
| 3 | Major LLM/API comparison |
| 4 | RAG and embedding decision |
| 5 | Expense categorization decision |
| 6 | FastAPI architecture and contracts |
| 7–10 | Recommendations, cost, risk, stack and team actions |
| Appendices | Evaluation gates, decision record and references |

Note: Microsoft Word can generate a live table of contents from the built-in Heading styles (References → Table of Contents).

# 1. How to Use This Companion

This document isolates the decision logic from the narrative report. Update the yellow decision inputs after a proof of concept; do not change verified facts without re-checking the cited official page. Scores are ordinal engineering estimates, not model benchmarks.

# 2. Requirements and Weights

| Criterion | Weight % | Rationale |
| --- | --- | --- |
| Grounded answer/tool correctness | 20 | Financial facts must come from RAG/tools. |
| Structured output and tools | 15 | Reliable FastAPI contracts and narrow tools. |
| Cost | 15 | Capstone budget and scaling. |
| Latency | 10 | Interactive experience. |
| Privacy/control | 10 | Financial data sensitivity. |
| Ease/maintainability | 10 | Small student team. |
| RAG integration | 10 | Knowledge-base answers and citations. |
| Lock-in/fallback | 10 | Model churn and outages. |

# 3. Candidate Scorecard

| Candidate | Quality | Structured/tools | RAG | Cost | Latency | Privacy/control | Ease | Lock-in/fallback | /100 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GPT-5.6 Luna | 4 | 5 | 5 | 5 | 4 | 3 | 5 | 3 | 86 |
| Gemini 3.1 Flash-Lite | 4 | 5 | 5 | 5 | 5 | 3 | 5 | 3 | 88 |
| Gemini 3.7 Flash | 5 | 5 | 5 | 3 | 4 | 3 | 4 | 3 | 82 |
| Claude Sonnet 5 | 5 | 5 | 5 | 2 | 4 | 4 | 4 | 3 | 81 |
| Mistral Small 4 API | 4 | 4 | 4 | 5 | 5 | 4 | 4 | 4 | 85 |
| Qwen3 8B self-hosted | 3 | 3 | 4 | 4 | 3 | 5 | 2 | 5 | 71 |

Decision note: select only among candidates that pass hard safety/quality gates. Weighted score breaks ties; it must not compensate for a fabricated ledger fact or unsafe tool call.

# 4. Verified Model/API Facts at Cut-off

| Candidate | Availability/specification snapshot | Published price snapshot | Evidence |
| --- | --- | --- | --- |
| GPT-5.6 Luna | 1.05M context; 128k max output; functions, web/file search. | USD 0.20/M input, 1.20/M output. | [S1] |
| GPT-5.6 Terra | 1.05M context; 128k max output; same listed tools. | USD 2/M input, 12/M output. | [S1] |
| Gemini 3.1 Flash-Lite | Stable; 1,048,576 input and 65,536 output; functions/structured output/file/search. | Pricing has service classes; verify current [S6]. | [S6,S7] |
| Gemini 3.7 Flash | 1M context, 64k output, tunable thinking. | Promo standard USD 0.75/M input, 3.75/M output through 31 Dec 2026; standard rises after. | [S8] |
| Claude Sonnet 5 | 1M context; 128k output; fast balanced tier. | USD 2/M input, 10/M output. | [S12,S13,S14] |
| Claude Haiku 4.5 | 200k context; 64k output. | USD 1/M input, 5/M output. | [S12,S13] |
| Mistral Small 4 | Current guide lists functions and structured outputs. | USD 0.15/M input, 0.60/M output on current pricing page. | [S16,S17] |
| Qwen3 local | vLLM/SGLang OpenAI-compatible serving; Hermes-style tool parsing. | No token API price when self-hosted; infrastructure is not free. | [S19,S20] |

# 5. Cost Calculator

Inputs: N turns, I average billed input tokens/turn, O output tokens/turn. Monthly token cost = N × ((I/1,000,000 × input rate) + (O/1,000,000 × output rate)). This excludes caching, thinking/reasoning treatment, tools, search, retries, storage, hosting, network, taxes and currency conversion.

| Scenario | Model | Turns | Input/turn | Output/turn | Token cost |
| --- | --- | --- | --- | --- | --- |
| Demo | GPT-5.6 Luna | 100 | 1,000 | 300 | $0.06 |
| Demo | GPT-5.6 Terra | 100 | 1,000 | 300 | $0.56 |
| Demo | Claude Sonnet 5 | 100 | 1,000 | 300 | $0.50 |
| Demo | Claude Haiku 4.5 | 100 | 1,000 | 300 | $0.25 |
| Demo | Mistral Small 4 | 100 | 1,000 | 300 | $0.03 |
| Demo | Gemini 3.7 Flash promo | 100 | 1,000 | 300 | $0.19 |
| Capstone pilot | GPT-5.6 Luna | 1,000 | 2,000 | 500 | $1.00 |
| Capstone pilot | GPT-5.6 Terra | 1,000 | 2,000 | 500 | $10.00 |
| Capstone pilot | Claude Sonnet 5 | 1,000 | 2,000 | 500 | $9.00 |
| Capstone pilot | Claude Haiku 4.5 | 1,000 | 2,000 | 500 | $4.50 |
| Capstone pilot | Mistral Small 4 | 1,000 | 2,000 | 500 | $0.60 |
| Capstone pilot | Gemini 3.7 Flash promo | 1,000 | 2,000 | 500 | $3.38 |
| Small production | GPT-5.6 Luna | 10,000 | 2,500 | 600 | $12.20 |
| Small production | GPT-5.6 Terra | 10,000 | 2,500 | 600 | $122.00 |
| Small production | Claude Sonnet 5 | 10,000 | 2,500 | 600 | $110.00 |
| Small production | Claude Haiku 4.5 | 10,000 | 2,500 | 600 | $55.00 |
| Small production | Mistral Small 4 | 10,000 | 2,500 | 600 | $7.35 |
| Small production | Gemini 3.7 Flash promo | 10,000 | 2,500 | 600 | $41.25 |

# 6. Embedding Decision Matrix

| Candidate | Quality potential | Multilingual | Local/privacy | Speed/resource | Lock-in | Recommended role |
| --- | --- | --- | --- | --- | --- | --- |
| BGE-M3 | High retrieval flexibility | 100+ languages | Yes | Moderate/heavier | Low | Default; benchmark first. |
| multilingual-e5-small | Good compact baseline | 100-language base | Yes | Fast/light | Low | Resource-constrained alternative. |
| all-MiniLM-L6-v2 | Good English compact baseline | Limited relative fit | Yes | Very fast/light | Low | English-only prototype. |
| OpenAI embedding-3-small | Hosted baseline | Provider states non-English capable family | No | Fast API | Medium | Cheap hosted challenger. |
| Gemini Embedding 2 | Multimodal and flexible dimensions | 100+ languages | No | Fast API | Medium | Multimodal future option. |
| Voyage 4 / finance-2 | Retrieval-specialized | Model dependent | No | Fast API | Medium | Optional premium experiment. |

# 7. Expense Model Experiment Register

| Experiment | Features/model | Required report | Advance if… |
| --- | --- | --- | --- |
| B0 | Most-frequent category | Accuracy, macro-F1 | Reference only. |
| B1 | Merchant exact/regex rules | Coverage, precision, conflicts | Very high precision on covered items. |
| M1 | Word TF-IDF + Logistic Regression | Macro/per-class F1, confusion, calibration | Beats B0 materially. |
| M2 | Word + char TF-IDF + Logistic Regression | Same + latency + selective curve | Recommended if better macro-F1/robustness. |
| M3 | Calibrated LinearSVC | Same + calibration error | Adopt only if selective accuracy improves. |
| T1 | Fine-tuned multilingual transformer | Same + RAM/latency/ops | Advance only if gain justifies complexity. |
| L1 | LLM zero/few-shot, anonymized sample | Accuracy, consistency, cost, privacy review | Use only as low-confidence/human-review aid. |

# 8. Evaluation Worksheet

| Suite | Minimum cases | Metrics | Hard failures |
| --- | --- | --- | --- |
| Assistant | 150, including normal, ambiguous, adversarial and high-risk | Grounded correctness, tool accuracy, schema pass, refusal, p95, cost | Fabricated ledger fact; unauthorized tool; unsafe advice. |
| RAG | 100+ judged queries and distractors | Recall@1/5, MRR, nDCG, citation precision, no-answer accuracy | Cross-tenant result; invented citation; critical miss. |
| Expense | Time-split labeled set; enough support per class | Macro/weighted F1, per-class PR, selective accuracy, coverage, p95 | Leakage; critical category auto-label error. |
| Resilience | Timeout, 429, 5xx, malformed JSON, vector outage | Fallback correctness, error contract, recovery time | Crash, secret leak, unbounded retry. |
| Security | Injection, authz, tenant, oversized input, logs | Pass/fail + evidence | Unauthorized data/tool access or sensitive log content. |

# 9. Architecture Decision Record (ADR) Template

Decision: Use GPT-5.6 Luna as initial assistant default; BGE-M3/Qdrant for RAG; rules + TF-IDF Logistic Regression for expenses.

Status: Proposed until proof-of-concept gates pass.

Context: Capstone constraints: small team, low budget, need for measurable reliability and straightforward FastAPI integration.

Consequences: Hosted LLM dependency remains; embeddings/classification stay local; a provider adapter and evaluation suite are mandatory.

Revisit triggers: Provider deprecation/price change; quality gate failure; p95 SLO breach; privacy requirement change; >3 months classifier drift; knowledge base becomes multimodal.

# References

[S1] OpenAI — Models overview (GPT-5.6 family, context, tools, prices). https://platform.openai.com/docs/models

[S2] OpenAI — Structured model outputs. https://platform.openai.com/docs/guides/structured-outputs

[S3] OpenAI — API data controls and retention. https://platform.openai.com/docs/guides/your-data

[S4] OpenAI — text-embedding-3-small. https://platform.openai.com/docs/models/text-embedding-3-small

[S5] OpenAI — text-embedding-3-large. https://platform.openai.com/docs/models/text-embedding-3-large

[S6] Google — Gemini Developer API pricing. https://ai.google.dev/gemini-api/docs/pricing

[S7] Google — Gemini 3.1 Flash-Lite model page. https://ai.google.dev/gemini-api/docs/models/gemini-3.1-flash-lite

[S8] Google — Gemini 3.7 Flash guide. https://ai.google.dev/gemini-api/docs/latest-model

[S9] Google — Gemini Embeddings documentation. https://ai.google.dev/gemini-api/docs/embeddings

[S10] Google — Gemini API Additional Terms (data use). https://ai.google.dev/gemini-api/terms

[S11] Google — Gemini Developer API zero data retention. https://ai.google.dev/gemini-api/docs/zdr

[S12] Anthropic — Claude models overview. https://docs.anthropic.com/en/docs/about-claude/models/overview

[S13] Anthropic — Claude pricing. https://docs.anthropic.com/en/docs/about-claude/pricing

[S14] Anthropic — Claude release notes. https://docs.anthropic.com/en/release-notes/overview

[S15] Anthropic — API and data retention. https://docs.anthropic.com/en/docs/build-with-claude/zero-data-retention

[S16] Mistral — Model selection guide. https://docs.mistral.ai/models/model-selection-guide

[S17] Mistral — API pricing. https://docs.mistral.ai/inference/pricing

[S18] Mistral — Known limitations (JSON mode). https://docs.mistral.ai/resources/known-limitations

[S19] Qwen — Function calling documentation. https://qwen.readthedocs.io/en/latest/framework/function_call.html

[S20] Qwen — Qwen3 quickstart and OpenAI-compatible serving. https://qwen.readthedocs.io/en/latest/getting_started/quickstart.html

[S21] Meta — Llama models repository/model index. https://github.com/meta-llama/llama-models

[S22] Hugging Face — Inference Providers pricing and credits. https://huggingface.co/docs/inference-providers/pricing

[S23] Hugging Face — Inference Endpoints pricing. https://huggingface.co/docs/inference-endpoints/pricing

[S24] Sentence Transformers — Documentation. https://sbert.net/

[S25] Sentence Transformers — Inference efficiency/ONNX/OpenVINO. https://sbert.net/docs/sentence_transformer/usage/efficiency.html

[S26] BAAI — BGE-M3 model card. https://huggingface.co/BAAI/bge-m3

[S27] intfloat — multilingual-e5-small model card. https://huggingface.co/intfloat/multilingual-e5-small

[S28] Voyage AI — Embedding model choices. https://docs.voyageai.com/docs/embeddings

[S29] Voyage AI — Pricing. https://docs.voyageai.com/docs/pricing

[S30] Qdrant — Managed Cloud and free-tier details. https://qdrant.tech/cloud/

[S31] FastAPI — Handling errors. https://fastapi.tiangolo.com/tutorial/handling-errors/

[S32] FastAPI — Server-Sent Events. https://fastapi.tiangolo.com/tutorial/server-sent-events/

[S33] FastAPI — OAuth2 scopes. https://fastapi.tiangolo.com/advanced/security/oauth2-scopes/

[S34] Pydantic — TypeAdapter validation and JSON schema. https://docs.pydantic.dev/latest/api/type_adapter/

[S35] scikit-learn — Working with text data and evaluation. https://scikit-learn.org/stable/tutorial/text_analytics/working_with_text_data.html

[S36] scikit-learn — F1 score. https://scikit-learn.org/stable/modules/generated/sklearn.metrics.f1_score.html

All web sources were checked for this report on 20 August 2026. Prices, model aliases, previews, quotas, regional availability and retention terms can change; verify official pages immediately before implementation or procurement.